DREAMPOINT B2B

Discovery Status & Workshop Pack

Version 1.0  ·  2026-06-03

| Document purpose | Single meeting-ready reference for all project stakeholders |
| --- | --- |
| Internal team | Architecture decisions, internal status, ERP blockers |
| Dream Point | Business decisions required before UX phase can begin |
| Apros | Technical validation questions for first API session |

1. WHAT IS CONFIRMED

The following information has been confirmed through client correspondence (May 2026), integrator planning documents (Leo Benkek / ZGData) and internal project decisions. No assumptions are included in this section.

Products & Catalogue

~10,000 articles on the new B2B platform (contractually defined)

`b2bArticle` attribute (true/false) determines B2B eligibility for each article

`wholesalePrice` extension added to the existing `articleList/get` endpoint

Same endpoint used by B2C — extended for B2B, not a new endpoint

B2C endpoint already carries variations, attributes and images

Attributes: NOVI PROIZVOD (New Product), POSEBNA PONUDA (Special Offer) — ERP-driven

Catalogue number displayed on every product detail page

Promotional functionality: articles or groups can be added to special offers / campaigns

Pricing

⚠ PRICING MODEL — LOW CONFIDENCE ¦ wholesalePrice semantics and exact relationship with Rabat 1 are unresolved. See Section 2, AP-01 for the validation question.

Listing display: net price with discount included, VAT excluded

Cart / checkout display: full amount with VAT included

Domestic partners: Rabat 1 applied per brand — discount percentage available from `ugovorni uvjeti` endpoint (fields: sif_kup + brand + discount %)

Foreign partners: final net price delivered from `cjenici po državama` endpoint — no percentage, pre-calculated

Tax category per customer: read from 'legal form' field sent by Apros per partner

Note: exact relationship between wholesalePrice and Rabat 1 is unresolved — see AP-01 (highest-priority Apros question)

Warehouses

| ID ID | Name Name | Notes Notes |
| --- | --- | --- |
| 1 | Glavno (Main) | Default warehouse |
| 3 | Igračke (Toys) | Sales location 3 |
| 4 | Naočale (Eyewear) |  |
| 5 | Lifestyle | Sales location 5 |

Stock displayed per warehouse — not aggregated across warehouses

Each brand mapped to a primary warehouse; stock pulled from primary only, even if article exists in multiple warehouses

Default out-of-stock behaviour: show article without order option (no preorder by default)

Partners & Accounts

`sif_kup` = unique business partner identifier in Apros

Dream Point determines who receives B2B access — Apros is not the authority

New Apros attributes per partner: `B2B KUPAC DA/NE`, `B2B E-MAIL`

Each user registers a separate account, even if they belong to the same company

Contract conditions (discount, payment terms) sent by Apros to integrator; changes are rare and flow through Apros

Registration & Onboarding

Confirmed onboarding flow:

1.  Partner completes web registration form (native WooCommerce)

2.  Email notification sent to internal Dream Point contact (Točka sna)

3.  Admin manually opens partner in Apros

4.  Apros assigns B2B approval attribute and sends approval signal to CMS

5.  User receives B2B access

Orders

Order flow is one-directional: WooCommerce creates → Apros receives

Routing: Toy articles → sales location 3 / Lifestyle articles → sales location 5

Zaključnice (order closings) processed by existing B2B rules — no change to workflow

Cron-based synchronisation; incremental sync preferred

Financial view: order history + PDF print (agreed with client — Jekaa model)

Visibility & CMS Ownership

Per-customer article visibility is managed in the B2B CMS (WooCommerce/WordPress)

Apros does NOT control visibility and does NOT send visibility data to B2B

The visibility system (bucket rules, per-user catalogue access) is implemented and tested

Rollout Plan

| Phase Phase | Category Category | Note Note |
| --- | --- | --- |
| 1 | Izipizi | First to go live |
| 2 | Lifestyle & Outdoor | Second phase |
| 3 | Igračke (Toys) | ~99% of current B2B orders — last phase |

No parallel operation of old and new B2B system — new system goes live only when fully ready

2. QUESTIONS FOR APROS

These questions require API access, endpoint validation or direct technical confirmation from the Apros (Zagreb Date) team. They cannot be resolved internally.

Priority 1 — Architecture Blockers

Answers to these questions determine the system architecture. No implementation decisions can be made without them.

AP-01 ★ HIGHEST PRIORITY Confirm the exact relationship between wholesalePrice, Rabat 1 and the final B2B customer price. • Is wholesalePrice the same value for all partners (base/catalogue price), or is it per-partner (Apros pre-calculates the final price per customer)? • Is Rabat 1 always applied, or only for specific partners, or is it an optional additional layer? • Provide a real payload example showing both values for one partner WITH Rabat 1 and one WITHOUT. Why it matters: This is the single largest architectural unknown. Two independent implementation experience sources give conflicting interpretations of wholesalePrice semantics. Each model requires a completely different pricing architecture in WooCommerce. A real payload example is the only way to resolve this.

AP-02 How does Apros identify articles during sync — by SKU, internal numeric ID, or both? Is the identifier unique at variant level or only at parent level? Why it matters: Every sync mechanism (insert, update, deduplication, idempotency) must be built on one reliable key. Wrong assumption here causes duplicate articles or failed updates on first sync.

AP-03 When Apros calls the WP approval endpoint, does it send only email/user_id — or does it also include `sif_kup`, the assigned price list and `advance_only` flag? Why it matters: If `sif_kup` and pricing data arrive in the approval webhook, implementation is complete in one step. If not, a separate partner sync mechanism is required — more moving parts, more failure points.

AP-04 How are product variants structured in the `articleList/get` payload? Separate items in the list, or nested inside the parent? Which field distinguishes a variant from a parent? Does each variant have its own SKU and price? Why it matters: WooCommerce variable products have a different DB structure. The B2C endpoint already carries variants — but the exact format must be confirmed for B2B context before building the sync adapter.

Priority 2 — Integration Questions

Required to build the integration layer. Implementation of Phase 4 cannot begin without these.

AP-05 Product sync model: pull or push? Full sync or delta? If delta — how does Apros mark changed records? What is the maximum number of articles per API response? Why it matters: Pull and push models require completely different architectures. Full sync on a large catalogue can be memory-intensive.

AP-06 Order sync API: URL, HTTP method and payload format Apros expects for receiving orders. Does Apros return an Apros order ID in the response? Is the endpoint idempotent? Why it matters: Order sync is the highest-risk operation in the integration. Without idempotency guarantees, retry logic creates duplicate orders.

AP-07 Delivery location data model: format, fields and trigger for the list of locations per partner. Can a partner have multiple locations? Which is the default? Why it matters: Directly determines the storage model and checkout UI for delivery address selection.

AP-08 Do `advance_only` and free shipping flags arrive in the approval webhook or through a separate sync channel? Can they change for an active partner? Why it matters: Checkout payment restrictions depend on whether this is a one-time flag or a living value that can be updated.

AP-09 Authentication method for WP → Apros outbound calls: API key, OAuth, Basic auth, JWT? Are there separate credentials for different operations? Is there an IP whitelist? Why it matters: OAuth requires significantly more implementation work than a static API key. IP whitelist may require infrastructure changes on the Hetzner server.

Priority 3 — Operational Questions

Important for production stability and UX behaviour. Do not block implementation start.

AP-10 When does Apros reserve stock — on add-to-cart, at checkout, or only on ERP confirmation? Why it matters: Determines stock display messaging and checkout flow behaviour.

AP-11 Does Apros send EAN/barcode in `articleList/get`? Why it matters: Enables barcode/EAN search — expands B2B search capabilities.

AP-12 Does Apros accept orders for out-of-stock articles (backordering)? Why it matters: Out-of-stock UX: block order vs. allow preorder flow.

AP-13 What is the mechanism for updating Rabat 1 for an active partner (new notification or periodic sync)? Why it matters: Edge case — price in active cart may be stale if discount changes.

AP-14 Does Apros send order status updates back to WooCommerce (confirmed, shipped, cancelled)? Why it matters: Order status in My Account — one-directional or bi-directional display.

3. QUESTIONS FOR DREAM POINT

Business decisions that require client input. Grouped by priority. Block A questions must be answered before UX architecture can begin.

Block A — Critical Business Decisions

These directly block UX information architecture and checkout design.

DP-A01 Do user roles exist within the platform, or are all B2B users functionally equal? If roles exist: what are the specific differences (order creation, price visibility, invoice access, user management)? Why it matters: Directly determines navigation, permissions system and account structure. Introducing roles after UX starts requires complete IA rework. Impact if unanswered: Assume all users have equal access. Any later role requirement triggers rework of checkout, account and permissions architecture.

DP-A02 Each user has a separate account (confirmed). Should employees of the same company see each other's order history? Or is order history strictly per-user? Why it matters: 'My Account' and order history UX are fundamentally different for per-user vs. per-company model. Impact if unanswered: Per-user model implemented. Shared history requires separate account architecture rework.

DP-A03 Which payment methods are planned and for which partners? Bank transfer (all?), deferred payment (credit partners?), advance payment only? Why it matters: Checkout flow cannot be designed without this. Impact if unanswered: Cannot design checkout. This blocks UX Phase 1.

Block B — Ordering Workflow

High priority — affects cart, checkout and quick order design.

DP-B01 Minimum order quantities and packaging (MOQ): Is an article always ordered by unit, or also by box, carton, display unit? Are there quantity steps (e.g. multiples of 6)? Do rules vary by category or brand? Why it matters: Quantity input UX, quick order table and cart validations are completely different with MOQ logic. Impact if unanswered: Single-unit ordering implemented without steps. Retroactive MOQ requires rework of ordering flow and validations.

DP-B02 Split shipment — what does the customer see? A single order that splits internally (customer does not see the split)? Or does the customer explicitly order from specific warehouses separately? Why it matters: Checkout flow and cart architecture differ fundamentally between these models. Impact if unanswered: Transparent split assumed (customer does not see). Any change affects checkout architecture.

DP-B03 Is Quick Reorder an explicit requirement (in scope)? One-click repeat of previous order? CSV/Excel order import? Favourites / saved order lists? Why it matters: Each of these features has separate development scope and UX flow. Impact if unanswered: Implemented as secondary features. Adding them later changes IA and navigation.

DP-B04 Out of stock — is ordering allowed? Default: show article without order option. Is preorder ever allowed? Is a 'Notify me' option required? Does behaviour differ by category? Why it matters: Preorder and notify-me are separate UX flows requiring additional scope. Impact if unanswered: Jekaa model implemented (show without order). Preorder/notify requires separate scope.

DP-B05 Is there an internal approval flow within a company (employee creates order → manager approves)? If yes: what are the statuses and what happens to the order while awaiting approval? Why it matters: Without defined approval logic, direct checkout is implemented. Adding approval later changes checkout, account and notification architecture. Impact if unanswered: No approval flow. Retroactive implementation requires architectural changes.

DP-B06 What happens if an article price changes while it is in the cart? Silent update? Warning requiring customer confirmation? Checkout blocked? Why it matters: Directly affects customer trust and checkout UX. Impact if unanswered: Team selects one option internally — may conflict with business expectations.

Block C — Operations & Logistics

DP-C01 How important is mobile for your B2B customers? What actions do they perform on mobile (full ordering, quick reorder, stock check)? Why it matters: Determines mobile UX strategy and responsive priorities. Impact if unanswered: Desktop-first assumed. If mobile is a primary channel, separate mobile UX scope required.

DP-C02 What happens when a partner is deactivated? What happens to active in-progress orders? Does order history remain visible? Who triggers deactivation — Apros automatically or Dream Point admin manually? Why it matters: Defines system behaviour for an important operational edge case. Impact if unanswered: No deactivation flow defined. May require manual admin intervention in all cases.

Block D — Secondary UX Decisions

Lower priority — do not block UX architecture but must be resolved before detailed design.

DP-D01 Who manages homepage content and banners, and how? NOVI PROIZVOD and POSEBNA PONUDA — automatic from ERP or can admin override? Why it matters: Determines CMS admin workflow and content governance.

DP-D02 What types of promotions should the system support (flash sale, brand-level discount, ERP-driven special offer)? Who creates and approves them? Why it matters: Promotion engine scope and admin UX depend on the answer.

DP-D03 Should the system display related products, upsell, cross-sell or bundle products? If yes: who defines them (manual CMS or automated)? Why it matters: Determines product detail page UX and recommendation engine requirements.

4. INTERNAL TEAM DECISIONS

Decisions owned by the development and UX team. No client input required. Must be resolved before the UX Foundation phase begins.

| # # | Decision Decision | Recommended Direction Recommended Direction | Owner Owner | Deadline Deadline |
| --- | --- | --- | --- | --- |
| INT-01 | Search strategy SKU-first or name-first? Autocomplete? Typo tolerance? | SKU-first for B2B context; Relevanssi for name search. Autocomplete: show SKU + name in result. | Dev + UX | Before IA phase |
| INT-02 | Filter layout Sidebar vs. sticky header? URL state? Filter priority for mixed categories? | Sidebar with clear-all; brand + category + availability + warehouse; URL state for shareable searches. | UX | Before low-fi phase |
| INT-03 | Multi-warehouse cart Can one cart contain articles from multiple warehouses? | Yes, with UI indicator of stock origin; Internal split; depends also on DP-B02. | Dev + Marko | After DP-B02 answer |
| INT-04 | Basket price change UX Silent update, warning or block? | Warning with confirm option. | UX + Marko | After DP-B06 answer |
| INT-05 | Quick Order UX pattern Quantity-first table or search-first approach? | Quantity-first table with inline search as secondary navigation. | UX (Marko) | Before low-fi phase |
| INT-06 | Desktop-first assumption Confirm or revise? | Desktop-first confirmed; mobile-friendly secondary. Validate with client via DP-C01. | Marko + team | Before IA phase |
| INT-07 | Sample articles for UX validation 5–10 articles of varying complexity | Marko proposes set, client confirms. Must cover: simple, variant, multi-warehouse, promotional, pricing-edge cases. | Marko + Dream Point | Before low-fi phase |

5. CURRENT PROJECT STATUS

Status Overview

| Area Area | Status Status | Notes Notes |
| --- | --- | --- |
| Business rules & domains | 🟢 High confidence | Confirmed from multiple independent sources |
| Pricing model | 🔴 LOW CONFIDENCE | Conflicting evidence — see Pricing Model Status below |
| Variant structure & sync | 🟡 Medium confidence | B2C endpoint maturity is a positive signal; format not yet validated |
| Order endpoint | 🔴 Unknown | Completely unknown — no API access |
| Auth mechanism (WP→Apros) | 🔴 Unknown | Completely unknown — no API access |
| UX requirements | 🟡 Partial | Key B2B business questions open — await client workshop |

Pricing Model Status

🔴 PRICING MODEL — LOW CONFIDENCE Reason: Conflicting evidence between previous implementation experience (PE-07) and ERP discovery planning materials (Leo Benkek email). • Leo Benkek email (implies): wholesalePrice = base/catalogue price, same for all partners; Rabat 1 is the mandatory per-partner mechanism to arrive at the final price. • Milenko Stojaković / PE-07 (states): wholesalePrice is generally the final B2B product price; Rabat 1 may be applied as an additional optional layer; they have separate meanings. Resolution: Requires a real Apros payload example showing both values for a partner with Rabat 1 and a partner without. This is AP-01 — highest-priority Apros question. V-01 remains unresolved. No pricing architecture decisions should be made before AP-01 is answered with payload evidence.

Active Implementation Blockers

| ID ID | Blocker Blocker | Risk Level Risk Level |
| --- | --- | --- |
| BL-01 | Apros API access (sandbox) does not exist — no validation is possible without it | ⛔ CRITICAL |
| BL-03 | Pricing model unvalidated — wholesalePrice semantics unresolved (conflicting signals) | 🔴 HIGH |
| BL-04 | Order endpoint URL and payload format unknown | 🔴 HIGH |
| BL-05 | Authentication mechanism WP → Apros not defined | 🔴 HIGH |

Workshop Readiness

| Workshop Workshop | Status Status | Notes Notes |
| --- | --- | --- |
| Dream Point client workshop | ✅ Ready | 13 questions defined, grouped by priority |
| Internal team decisions | ✅ Ready | 7 decisions with recommended directions |
| Apros technical session | ❌ Blocked | Requires BL-01 resolved first (API access) |

Major Project Risks

1. Pricing architecture

wholesalePrice semantics are unresolved with conflicting evidence from two sources. Each model requires a completely different WooCommerce pricing implementation. → Resolution: AP-01 with real payload example.

2. Order endpoint format

Completely unknown. May require specific transformation that complicates checkout flow. → Resolution: AP-06 at Apros technical session.

3. Role system

If the client requires user roles or approval flow after UX has started, the entire IA requires rework. → Resolution: DP-A01 at Dream Point workshop.

4. Split shipment logic

It is not yet defined who splits orders by warehouse/sales location (WooCommerce or Apros). Both sides must be aligned. → Resolution: DP-B02 (client) + AP-06 (Apros).

5. Scope creep

B2B systems historically grow during the project. Quick reorder, CSV import and approval flow must be locked into scope early. → Resolution: DP-B03, DP-B05 at Dream Point workshop.

Recommended Next Steps

| Step Step | Activity Activity | Blocks Blocks |
| --- | --- | --- |
| 1 | Dream Point client workshop — resolve Block A + B questions | UX IA, checkout design, account structure |
| 2 | Internal team decisions — resolve INT-01 through INT-06 | Search, filter, quick order UX design |
| 3 | Apros API access — obtain sandbox or production credentials | All Apros technical validation (AP-01 to AP-09) |
| 4 | Apros technical session — Priority 1 questions first (AP-01 to AP-04) | Phase 4 implementation start |
| 5 | UX Foundation — IA + user flows + confirmed low-fi wireframes | High-fidelity wireframes |
| 6 | Low-fi wireframes — approved by client | UI design phase |
| 7 | UI Design — visual direction, components, developer handoff | Development |